TECHNOLOGY — USE CURRENT INTEGRATIONS  │  ONE-PAGER 20

LOS Data Extraction & the Write-Back Decision

Reading out is settled and needs designing. Writing back is open and needs deciding.

PURPOSE

To design how loan data and documents move from the LOS into Jazz, and to frame the open question of whether anything moves back. These are deliberately treated as two separate problems: extraction is an engineering exercise with known patterns, while write-back changes the control model of the entire studio and is therefore a governance decision that engineering should not make by default.

OWNER & RACI

| Role | Who (fill in at G0) | R / A / C / I |
| --- | --- | --- |
| IT / integration engineer |  | R — designs and builds extraction |
| Enterprise architecture |  | C — fit with the target state |
| InfoSec |  | A — approves data classes and transport |
| Studio Lead |  | R — frames the write-back decision |
| Steering Committee |  | A — decides on write-back at G2 |
| Compliance / Model Risk |  | C — control implications of write-back |

DECISIONS THIS DOCUMENT MAKES

- Extraction is read-only for the whole shadow phase. This is not a technical limitation; it is the studio's primary control, and it is what makes "a human decides every loan" evidenceable rather than merely asserted.

- The write-back question is decided at Gate 2, using the criteria in this document, and the default answer is no.

- Where write-back is approved, it goes no further than a review queue. Jazz never writes directly to a system-of-record field during the 90 days.

- Extraction fidelity is measured, not assumed. What Jazz received is reconciled against what we hold, because pipeline defects masquerade as model defects and waste weeks of tuning.

- Design is organised around capabilities and questions, not a named platform, so it survives an LOS change or a multi-platform environment.

THE FRAMEWORK

Part 1 — Extraction: what moves and how

| Data class | Examples | Sensitivity | Note |
| --- | --- | --- | --- |
| Documents | Paystubs, W-2s, bank statements, VOE, appraisal | High | The core payload; fidelity matters more than anything else here |
| Loan data fields | Loan amount, purpose, occupancy, property, product | Medium | Needed for Jazz to reason in context |
| Borrower data | Income figures, employment, assets, liabilities | High | Minimise aggressively — send what the use case needs |
| Workflow events | Assignment, milestone dates, status changes | Low | Needed for cycle-time measurement more than for Jazz itself |
| Conditions | Open conditions and their status | Medium | Sourced from MU rather than the LOS — see one-pager 21 |

Anything not on this list is not sent. Adding a class is an InfoSec and Steering decision.

Extraction patterns — choose on coupling and auditability

| Pattern | How it works | Choose when | Watch for |
| --- | --- | --- | --- |
| API pull | Jazz-side or middleware calls our API on trigger | We have a stable service layer | Rate limits; auth token lifecycle |
| Event push | We publish an event and push the payload | We already have an event backbone | Delivery guarantees; replay on failure |
| Batch export | Scheduled export of a cohort | Volume is low and latency tolerance is high | Latency makes output arrive after the human has finished |
| File drop | Documents landed in a monitored secure location | Simplest path for document-heavy payloads | Weakest audit trail; needs manifest reconciliation |
| Direct DB read | Read replica queried directly | No service layer exists | Highest coupling — avoid; it makes every schema change a studio outage |

For an in-house LOS, the pattern that minimises long-term coupling usually beats the one that is fastest to stand up — the studio lasts 90 days, the coupling lasts years.

Fidelity — the defect class that looks like a model failure

The most common "Jazz got it wrong" finding in an early studio is not a model problem at all. It is a truncated PDF, a page dropped in transfer, an image downsampled past legibility, or a multi-page document split incorrectly. These present exactly like reasoning failures and absorb enormous tuning effort before anyone checks the pipeline.

- Reconcile every send: page count, file size and checksum for documents; field count for data

- Sample-audit visually — open what Jazz received, not what we think we sent, at least weekly in the first month

- Preserve original resolution; never let a transfer step re-compress documents

- Log a manifest per loan so any disputed output can be traced to exactly what was available

- Make "pipeline defect" an explicit root-cause category in the tuning workflow (one-pager 15), and check it first

Part 2 — The write-back decision

Write-back is not a bigger version of extraction. It changes what the studio is. While data flows one way, the claim "a qualified human made every decision and Jazz influenced nothing without review" is structurally true and easy to evidence. Once Jazz writes into systems that carry the loan forward, that claim depends on process discipline rather than architecture — and process discipline is exactly what an auditor will probe.

| Level | What it means | Control implication | Studio position |
| --- | --- | --- | --- |
| L0 | No write-back. Jazz output viewed in Jazz only | Strongest. Architecture guarantees the control | Default for Days 1–60 |
| L1 | Human reads Jazz output and keys it in manually | Strong. Human is unambiguously the author | Acceptable at any time; measure the keying cost as review overhead |
| L2 | Jazz writes to a staging area or review queue; nothing is live until a human accepts | Adequate if acceptance is affirmative, logged, and nothing defaults to accepted | Ceiling for the 90 days, if approved at G2 |
| L3 | Jazz writes directly to system-of-record fields | Weak during a studio. Provenance, reversibility and audit trail all become bespoke build | Deferred past G4 |

What must be true before any write-back is approved

- Provenance on every field — the record shows the value originated from Jazz, and who accepted it.

- Affirmative acceptance — nothing becomes live by timeout, default or bulk action.

- Reversibility — any Jazz-originated value can be reverted with the prior value intact.

- No silent overwrite — Jazz never replaces a human-entered value without surfacing the conflict.

- Audit trail sufficient to reconstruct, for any loan, what Jazz proposed and what a human did about it.

- Compliance and Model Risk sign-off specifically on write-back, separate from the G2 live authorisation.

- A removal path — if the answer at G4 is no-go, the write path can be disabled without leaving orphaned data in the system of record.

ARTIFACTS & TEMPLATES

Extraction design record — complete before G0

| Item | Decision |
| --- | --- |
| Extraction pattern chosen |  |
| Why this pattern (coupling / auditability) |  |
| Data classes approved by InfoSec |  |
| Transport and encryption |  |
| Credential and key rotation owner |  |
| Reconciliation method per send |  |
| Retention: how long Jazz holds our data |  |
| Deletion and data-return on exit |  |
| Latency target from trigger to output |  |

Write-back decision record — completed at G2

| Question | Answer |
| --- | --- |
| Is write-back required to prove the value hypothesis? | If no, the decision is L0 and the rest of this table is moot |
| Which level is proposed (L1 / L2 / L3)? |  |
| Which fields or objects specifically? |  |
| Provenance mechanism |  |
| Acceptance mechanism (affirmative, logged) |  |
| Reversibility mechanism |  |
| Conflict handling with human-entered values |  |
| Compliance sign-off |  |
| Model Risk sign-off |  |
| Removal path if G4 is no-go |  |
| Steering decision and date |  |

The first row is the one that matters. Write-back is frequently proposed to save keying time — that is a scale-phase efficiency, not studio evidence, and it can be measured as review overhead at L1 instead.

CADENCE

| When | What happens | Output |
| --- | --- | --- |
| Pre-G0 | Extraction designed, built, validated end to end | Working extraction |
| Weekly (Month 1) | Visual fidelity audit of what Jazz actually received | Fidelity report |
| Weekly | Reconciliation exceptions reviewed in the feedback loop | Pipeline defect log |
| Day 45 | Write-back position drafted with evidence for or against | Draft decision |
| At G2 | Write-back decision made by Steering | Signed decision record |
| At G4 | Extraction and any write-back assessed for scale readiness and cost | Roadmap input |

DEFINITION OF DONE

- Extraction working, reconciled per send, with fidelity audited visually in month one

- Data classes enforced in code and approved by InfoSec

- Pipeline defect established as the first-checked root cause in the tuning workflow

- Write-back decision made explicitly at G2 rather than arrived at by default

- Any approved write-back at L2 or below, with provenance, reversibility and a removal path

RISKS & ESCALATION

| Risk | Mitigation | Escalates to |
| --- | --- | --- |
| Pipeline defects tuned as if they were model defects | Reconciliation on every send; visual audit weekly; pipeline checked first in root-cause | IT lead |
| Write-back happens incrementally by engineering convenience | L0 default stated at G0; any write path requires a Steering decision | Steering Committee |
| Direct database coupling chosen for speed and inherited permanently | Coupling assessed by architecture at G0; the 90-day saving is weighed against multi-year cost | Enterprise architecture |
| Data sent expands beyond the approved classes | Enforced in code, reviewed by InfoSec, payload version logged per send | InfoSec |
| Vendor retains borrower data after a no-go | Retention, deletion and data-return terms agreed in the SOW and verified at exit | Third-Party Risk |
| Latency means Jazz output arrives after the underwriter has finished | Latency target set at G0 and monitored; a late output is an excluded comparison, not a slow one | IT lead |