LOGISTICS — COMMERCIAL ALIGNMENT  │  ONE-PAGER 25

Statement of Work (SOW)

The studio-specific terms that a standard implementation SOW will not contain.

PURPOSE

To specify what the SOW must contain for a 90-day AI studio, as distinct from a normal software implementation. A studio has three properties an implementation does not: it is designed to be capable of failing, it produces evidence rather than a system, and it is meant to leave capability behind. Each of those needs a clause that standard templates omit.

OWNER & RACI

| Role | Who (fill in at G0) | R / A / C / I |
| --- | --- | --- |
| Procurement / Vendor Management |  | A — owns the SOW |
| Legal |  | A — drafts and approves terms |
| Studio Lead |  | R — supplies the operational substance |
| IT lead |  | C — technical and data terms |
| InfoSec |  | C — data handling and security obligations |
| Executive Sponsor |  | A — signs |

DECISIONS THIS DOCUMENT MAKES

- Intellectual property in what we build is ours. Prompts, condition mappings, configurations and tuning artifacts derived from our guidelines and our data must not be vendor IP, or the capability transfer in one-pager 18 is illusory.

- The SOW contains an explicit no-go path — termination at G4 with no penalty, defined data return and deletion, and no residual commitment.

- Publicity is restricted until Gate 4, and reference use requires separate written consent. This is contractual, not a request.

- Model change notification is a contractual obligation with a notice period. A silent model upgrade mid-studio invalidates the comparison the studio exists to produce.

- Our borrower data is not used to train models serving other customers, without exception and without an opt-out buried in a policy document.

THE FRAMEWORK

The three clauses standard templates miss

| Clause | Why a studio needs it | What happens without it |
| --- | --- | --- |
| IP in tuning artifacts | Prompts and condition mappings encode our credit policy, developed by our underwriters | The capability we spent 90 days building cannot be taken to another vendor or operated independently — the enablement was theatre |
| Model change notification | The studio measures a system; if the system changes silently, the measurement is void | Accuracy shifts mid-studio with no attributable cause; the improvement log (one-pager 16) becomes unreliable and Gate 4 evidence is unsound |
| Clean no-go exit | The studio is designed to be capable of producing a Stop | Stop carries a financial or contractual penalty, so the gate stops being honest and the pilot drifts into a rollout |

SOW checklist

Work through this before signature. Items marked with an asterisk are the ones most often missing from a vendor's standard template.

- Scope schedule with quantities and acceptance criteria (one-pager 24)

- Named individuals with replacement and handover terms *

- Fixed fee, payment milestones tied to gates *

- Scale pricing, contingent on a go decision, valid past G4 *

- Extension pricing agreed in advance *

- IP: pre-existing IP stays with each party; artifacts derived from our data and guidelines are ours *

- Data handling: classes, purpose limitation, retention period, deletion, certificate of deletion

- No training on our data for models serving other customers *

- Model change notification with a defined notice period *

- Subprocessors listed, with notice and objection rights on change

- Security obligations aligned to the review (one-pager 27) and access controls (one-pager 28)

- Support model appropriate to a studio, not production (one-pager 22)

- Publicity and reference restriction until G4, then by written consent only *

- Termination for convenience with a short notice period *

- Exit: data return and deletion within a defined window, at no additional charge *

- No auto-renewal, no minimum volume, no exclusivity *

- Governing law, dispute resolution, limitation of liability (see one-pager 26 if under an MSA)

IP — the clause worth spending time on

Over 90 days your underwriters will encode a meaningful amount of credit policy into prompts and condition mappings. That work product is a translation of your guidelines, produced by your people, using your data. If the SOW leaves it as vendor IP or is silent, three things follow: you cannot take it elsewhere, you may not be able to inspect it, and the "capability transfer" the studio was measuring becomes a dependency you have paid to create.

- Pre-existing platform IP remains the vendor's — this is reasonable and should not be contested

- Configurations, prompts, condition mappings and tuning artifacts developed for us are ours, or at minimum licensed to us perpetually, irrevocably and transferably

- We can export them in a readable form at any time, without charge and without notice

- They are not used for other customers without our written consent

- On exit, we retain them regardless of the reason for termination

ARTIFACTS & TEMPLATES

Data terms — complete before signature

| Term | Position |
| --- | --- |
| Data classes transferred | Per one-pager 20; enumerated, not open-ended |
| Purpose limitation | Studio use only; no secondary use |
| Training on our data | Prohibited for models serving other customers |
| Retention period |  |
| Deletion on request | Within ___ days, with certificate |
| Data return format | Readable without vendor tooling |
| Subprocessors | Listed; notice and objection on change |
| Location of processing |  |
| Breach notification | Within ___ hours |
| Regulatory examination access | Per one-pager 26 |

Signature readiness

| Check | Owner | Cleared |
| --- | --- | --- |
| Scope schedule complete with acceptance criteria | Studio Lead |  |
| IP position secured on tuning artifacts | Legal |  |
| No-training-on-our-data confirmed in writing | Legal |  |
| Model change notification clause present | Studio Lead |  |
| Scale and extension pricing agreed | Procurement |  |
| Clean exit path with no penalty | Legal |  |
| Publicity restriction to G4 | Sponsor |  |
| Security obligations aligned to the review | InfoSec |  |
| Named individuals with handover terms | Procurement |  |

CADENCE

| When | What happens | Output |
| --- | --- | --- |
| Pre-G0 | SOW drafted, reviewed against the checklist, signed | Executed SOW |
| At G0 | Obligations extracted into the studio tracker | Deliverable tracking |
| At each gate | Deliverables accepted; obligations reviewed | Acceptance record |
| On any model change notice | Impact on comparison assessed before the change lands | Impact assessment |
| At G4 | Exit or scale provisions triggered per the decision | Closeout or scale SOW |

DEFINITION OF DONE

- IP in tuning artifacts secured to us before any tuning begins

- Written confirmation that our data does not train models for other customers

- Model change notification clause with a workable notice period

- Clean no-go exit with defined data return and no penalty

- Publicity restricted until G4

- Every SOW obligation tracked as a studio deliverable, not filed and forgotten

RISKS & ESCALATION

| Risk | Mitigation | Escalates to |
| --- | --- | --- |
| Tuning artifacts are vendor IP, making capability transfer illusory | IP position secured before signature and before any tuning starts | Legal |
| A silent model change invalidates the studio comparison | Contractual notification with notice period; configuration version logged per loan (one-pager 16) | Studio Lead |
| Our borrower data used to train models for other customers | Explicit prohibition in the SOW; confirmed in writing, not inferred from a policy page | Legal |
| Exit carries penalty or unclear data return, so Stop becomes expensive | Termination for convenience; defined return and deletion at no charge | Legal |
| Vendor publishes the engagement before a decision exists | Publicity restriction to G4, then written consent only | Executive Sponsor |
| Standard vendor template signed under time pressure | Checklist worked through before signature; the studio does not start without it | Procurement |