TECHNOLOGY — USE CURRENT INTEGRATIONS  │  ONE-PAGER 29

Minimizing Custom Development

At studio volume, manual usually beats built — and deliberately so.

PURPOSE

To hold the line on custom development during the 90 days. Custom code is the change most likely to survive a no-go as pure sunk cost, the slowest thing to build, and the hardest to reverse. It is also where studios quietly lose weeks: not to one large build, but to a series of small, individually reasonable conveniences. This document gives the test to apply and the alternatives to reach for first.

OWNER & RACI

| Role | Who (fill in at G0) | R / A / C / I |
| --- | --- | --- |
| IT / Engineering lead |  | A — owns the build decision |
| Studio Lead |  | R — holds the discipline day to day |
| Enterprise architecture |  | C — long-term coupling |
| Finance |  | C — build cost vs. studio value |
| Steering Committee |  | A — approves exceptions |

DECISIONS THIS DOCUMENT MAKES

- The order of preference is configure, then integrate, then extend, then build. Building is the last resort, not the default engineering instinct.

- At studio volume — roughly 200 loans over 90 days — a manual process usually beats a built one. A spreadsheet maintained by a named person is faster to stand up, easier to change, and free to discard.

- Nothing is automated before it has been done manually and understood. Automating a process we cannot yet articulate encodes the misunderstanding and is expensive to unwind.

- Every custom build is entered in the change register with a removal path and cost (one-pager 22), and Jazz-specific builds require Steering approval by exception.

- Custom work to compensate for poor source data quality is redirected to fixing the data, which is no-regret work (one-pager 17).

THE FRAMEWORK

The hierarchy

| Option | Means | Try this first when | Cost of reversal |
| --- | --- | --- | --- |
| Configure | Settings in a system we already run | Always — exhaust this before anything else | Minutes |
| Do it manually | A person, a spreadsheet, a defined procedure | Volume is under a few hundred and the process is still being understood | None |
| Integrate | Connect existing capabilities with thin, standard plumbing | Two systems that already exist need to exchange data | Days |
| Extend | Use the product’s own extension points | The capability exists but needs shaping to our process | Days to weeks |
| Build | New custom code we own and maintain | Nothing above works and the studio genuinely cannot run without it | Weeks, plus permanent maintenance |

Why manual wins at studio scale

Engineering instinct says automate the repetitive thing. At 200 loans over 90 days that instinct is usually wrong, and the arithmetic is worth doing out loud: a task taking three minutes per loan costs ten hours across the whole studio. Almost nothing can be built, tested and maintained for ten hours of effort.

The manual version also has a property the built version lacks — it can change on Monday morning when the weekly loop decides the process was wrong. During a studio, where the process is explicitly still being learned, that flexibility is worth more than the efficiency.

- Compute the total manual cost across 90 days before proposing a build — it is usually smaller than expected

- A manual process makes the work visible, which is exactly what a studio is trying to observe

- Manual steps are where the friction is felt, and felt friction is what drives good tuning priorities

- If the studio scales, the manual process is the specification for what to build — written by people who have actually done it

Where custom development creeps in

| Creeps in as | Reach for instead |
| --- | --- |
| A script to reformat data because the extraction is awkward | Fix the extraction specification, or accept the format and handle it in Jazz configuration |
| A workaround for poor document quality | Fix capture quality at the source — no-regret work that pays back regardless of the outcome |
| A dashboard to view studio metrics | A spreadsheet from the analyst’s export, refreshed weekly for the feedback loop |
| Tooling to manage the comparison log | A structured spreadsheet or existing form tooling; the log is a data artifact, not a product |
| Bulk operations for the holdout and regression runs | Manual runs by the analyst; they happen three times in 90 days |
| A UI convenience for underwriters | Accept the friction, measure it, and put it in the scale business case where it belongs |
| Mapping logic between condition taxonomies | A maintained mapping table owned by Underwriting (one-pager 21) — data, not code |

Where custom development is legitimate

Some build is unavoidable; the discipline is keeping the list short, thin and reversible rather than pretending it can be zero.

- The trigger and cohort tagging (one-pager 19) — thin, and it is what makes the sample defensible

- The extraction path (one-pager 20) — the studio cannot run without it

- Event instrumentation for the baseline (one-pager 06) — no-regret; worth keeping regardless

- Reconciliation checks on extraction fidelity — small, and they prevent a whole class of wasted tuning

- The kill switch (one-pager 28) — non-negotiable

ARTIFACTS & TEMPLATES

The build test — answer before writing any code

| Question | If the answer is... |
| --- | --- |
| Can this be configured in a system we already run? | Yes → configure. Stop here. |
| What does doing it manually cost across the full 90 days? | Under ~20 hours → do it manually |
| Have we done it manually at least once and understood it? | No → do that first; automating an unclear process encodes the confusion |
| Would we keep this if Jazz went away? | No → Steering approval required (one-pager 22) |
| Can it be removed in under a day? | No → reduce the scope until it can |
| Who maintains it after Day 90? | Nobody → do not build it |

Custom development register

| Item | Why not configure or manual? | Effort | Removal path | Approved by |
| --- | --- | --- | --- | --- |

Feeds the change register in one-pager 22 and the stranded-cost figure presented at Gate 4.

CADENCE

| When | What happens | Output |
| --- | --- | --- |
| At G0 | Hierarchy and build test agreed with IT | Shared discipline |
| Weekly | Any proposed build tested against the six questions | Build decisions |
| Biweekly | Custom development register reviewed with IT | Footprint control |
| Day 45 | Manual processes reviewed — any now worth building for scale? | Scale input |
| Day 80 | Register totalled into the stranded-cost figure | Gate 4 input |

DEFINITION OF DONE

- Build test applied and recorded for every custom item

- Manual alternatives costed across 90 days before any build was approved

- Custom register maintained with removal paths

- No automation of a process that had not first been performed manually

- Data quality problems fixed at source rather than coded around

RISKS & ESCALATION

| Risk | Mitigation | Escalates to |
| --- | --- | --- |
| Small conveniences accumulate into a significant custom footprint | Every build passes the six-question test; register reviewed biweekly | IT lead |
| A process is automated before it is understood, encoding the misunderstanding | Manual-first rule; no automation without a performed manual run | Studio Lead |
| Engineering builds tooling because the manual work feels undignified | Total manual cost computed explicitly; ten hours rarely justifies a build | IT lead |
| Custom code written to compensate for bad source data | Redirected to source data remediation as no-regret work (one-pager 17) | IT lead |
| Built tooling has no owner after Day 90 | Maintenance ownership named before approval, or the item is not built | IT lead |