LOGISTICS — PRODUCTION READINESS  │  ONE-PAGER 02

Governance Structure

Who decides what, how fast, and who can stop the program.

PURPOSE

To establish the decision-making body for the Design Studio before it is needed, so that questions of authority are settled in advance rather than negotiated in the middle of a live issue. Governance here has two jobs: move ordinary decisions quickly enough that the studio does not stall, and ensure the decisions that carry regulatory or borrower risk are made by people accountable for them.

OWNER & RACI

| Role | Who (fill in at G0) | R / A / C / I |
| --- | --- | --- |
| Executive Sponsor |  | A — chairs Steering, owns go / no-go |
| Design Studio Lead |  | R — chairs Working Group, runs escalation |
| Model Risk / Validation |  | C — standing member, holds a block right |
| Compliance / Legal |  | C — standing member, holds a block right |
| Information Security |  | C — consulted at G0 and on any data-scope change |
| Third-Party Risk |  | C — owns the vendor relationship record |
| JazzX Engagement Lead |  | C — attends Working Group, not Steering votes |

DECISIONS THIS DOCUMENT MAKES

- Governance is three-tier: a Steering Committee that decides at gates, a Working Group that decides weekly, and Control Functions that advise continuously and can block.

- Control functions hold a block right, not a vote. They cannot direct the studio, but Compliance or Model Risk can prevent a gate from advancing, and that block is recorded in writing with its remediation condition.

- Any decision not explicitly reserved to Steering is delegated to the Working Group. Silence delegates downward, so the studio never waits for permission that no one was required to give.

- Jazz is entered into the model inventory at G0 and tiered before shadow processing begins, regardless of whether it is classified as a model or a tool.

- JazzX attends the Working Group as a delivery partner but is not present for gate votes or for any discussion of vendor viability.

THE FRAMEWORK

The three tiers

| Body | Members | Meets | Decides |
| --- | --- | --- | --- |
| Steering Committee | Exec Sponsor (chair) Head of UW Head of Ops CRO or delegate Finance Studio Lead | Biweekly + every gate | Gate outcomes (Advance / Extend / Stop) Scope changes that move Day 90 Budget beyond approved SOW Authorisation to run live on real borrowers The G4 go / no-go |
| Design Studio Working Group | Studio Lead (chair) Lead underwriter Lead processor Data/IT analyst JazzX engagement lead | Weekly | Tuning priorities and the tuning backlog Process adjustments inside the studio Which loans enter the studio Defect severity classification Everything not reserved above |
| Control Functions | Model Risk Compliance / Legal InfoSec Third-Party Risk QC | At gates + on call | Whether a control is adequate Whether a gate may advance (block right) Whether a data scope change is permitted Adverse-action and disclosure posture |

Decision rights — what does not need to escalate

The most common way a studio stalls is that everything feels like it needs the sponsor. This matrix is the antidote: if a decision appears in the Working Group column, it is made in the weekly meeting and recorded, full stop.

| Decision | Made by | Escalates only if |
| --- | --- | --- |
| Change a prompt, condition rule or document template | Working Group | It changes what is disclosed to a borrower |
| Add or remove a loan from the studio cohort | Studio Lead | It changes the agreed slice definition |
| Reclassify a defect severity | Working Group | Severity 1 — automatic Steering notification |
| Adjust the weekly operating rhythm | Studio Lead | Never |
| Change a baseline metric definition | Steering | Always — after G1 lock, effectively never |
| Expand the data set sent to JazzX | InfoSec + Steering | Always |
| Move a loan from shadow to live handling | Steering | Always — this is the G2 authorisation |
| Pause the studio | Any control function | Immediate; Steering convenes within 24 hours |

Model risk and third-party risk fit

Jazz is a third-party AI system that influences credit decisions. Whether or not it meets your institution's formal definition of a model, treat it as one for the duration of the studio — the cost of doing so is a week of documentation, and the cost of not doing so is discovering at G4 that the evidence is not admissible to your own risk committee.

- Inventory entry at G0 — Jazz recorded with owner, purpose, tier, and the decisions it influences

- Tiering before shadow — the tier drives validation depth; a system touching credit decisions is rarely low tier

- Validation approach agreed at G0 — what evidence Model Risk will require at G2 and G4, specified in advance so the studio collects it as it goes

- Explainability requirement stated up front — if a Jazz output contributes to a denial, the reason must be articulable in adverse-action terms

- Third-party record — SOC 2 or equivalent, data flows, subprocessors, exit provisions and data-return terms

- Human-in-the-loop control documented — the studio's core control through Day 80 is that a qualified human makes every decision; this must be a documented control, not an informal habit

If you do not have a model risk function

Smaller lenders often will not. Do not skip the discipline — compress it. Appoint a named individual (typically the credit policy owner) as accountable reviewer, and require three artifacts before G2: a written description of what Jazz does and does not decide, a test result set against known-outcome loans, and a documented fallback procedure for when Jazz is unavailable or wrong. That is the minimum defensible package.

ARTIFACTS & TEMPLATES

Escalation ladder and response times

| Severity | Definition | Route | Response |
| --- | --- | --- | --- |
| Sev 1 | Borrower harmed or potentially harmed; regulatory exposure; data incident | Studio Lead → Sponsor + Compliance immediately | Studio pauses by default; Steering within 24h |
| Sev 2 | Systematic quality failure; Jazz materially wrong on a class of loans | Studio Lead → Working Group + Model Risk | Triage within 1 business day |
| Sev 3 | Isolated error, tuning issue, process friction | Working Group backlog | Next weekly cycle |
| Sev 4 | Enhancement request or observation | Improvement log | Reviewed at gate |

Charter — to be completed and signed at G0

| Item | To fill in |
| --- | --- |
| Steering quorum | Sponsor + one control function + Studio Lead (suggested minimum) |
| Working Group quorum | Studio Lead + lead underwriter (suggested minimum) |
| Decision record location |  |
| Standing block-right holders |  |
| Sponsor delegate when unavailable |  |
| Studio pause authority |  |
| Charter review date |  |

CADENCE

| When | What happens | Output |
| --- | --- | --- |
| Weekly, Thu | Working Group — tuning, blockers, defect triage | Decision log, tuning backlog |
| Biweekly | Steering — gate trajectory, risks, decisions reserved to Steering | Decision record |
| At each gate | Gate review with control functions present and evidence circulated 48h ahead | Advance / Extend / Stop, recorded |
| On Sev 1 | Emergency Steering within 24 hours | Pause / resume determination |
| Day 45 | Governance health check — is anything routinely escalating that should be delegated? | Charter amendment if needed |

DEFINITION OF DONE

- Charter signed by the Executive Sponsor before Day 1

- Named individuals in every governance seat, with named delegates

- Jazz entered in the model inventory and tiered before the first shadow loan

- Decision rights matrix published to the studio team and visibly used

- Every gate outcome recorded in writing, including any dissent

RISKS & ESCALATION

| Risk | Mitigation | Escalates to |
| --- | --- | --- |
| Governance becomes a reporting ritual rather than a decision body | Every meeting must produce at least one recorded decision or be cancelled | Executive Sponsor |
| Control functions engage only at G2 and block late | Standing membership from Day 0; validation evidence requirements stated at G0 | CRO |
| Vendor is in the room for decisions about the vendor | JazzX excluded from gate votes and viability discussion by charter | Studio Lead |
| Sponsor unavailable and decisions queue | Named delegate with full authority; decisions do not wait for a calendar | Steering Committee |
| Jazz classified as "just a tool" to avoid model governance | Classification decision documented and reviewed by Model Risk at G0, not assumed | CRO |