LOGISTICS — DEFINE PROOF OF VALUE  │  ONE-PAGER 07

Go / No-Go Decision Criteria

The decision rule, written and signed before anyone can see the answer.

PURPOSE

To define the rule by which the Day 90 decision is made, in advance, so that the decision is an application of agreed criteria rather than an argument. This document also pre-commits what each outcome triggers, because a decision with no consequence attached is not a decision, and a no-go that nobody planned for quietly becomes a drift into indefinite pilot.

OWNER & RACI

| Role | Who (fill in at G0) | R / A / C / I |
| --- | --- | --- |
| Executive Sponsor |  | A — makes the call |
| Steering Committee |  | R — assesses evidence, records dissent |
| Finance |  | R — owns the business case |
| Compliance / Model Risk |  | C — hold a block right on any go |
| Studio Lead |  | R — presents evidence, does not vote |
| JazzX |  | Not present for the decision |

DECISIONS THIS DOCUMENT MAKES

- There are four outcomes, not two: Scale, Narrow, Extend, Stop. Framing the decision as a binary is what produces indefinite pilots.

- The criteria are signed before Gate 2 and are not amended afterward. If circumstances genuinely change, amendment requires a Steering decision recorded before the evidence is reviewed.

- Must-pass criteria are absolute. No weighted score, however strong, overrides a failed must-pass.

- Every outcome has a pre-committed consequence — budget, scope and timeline — agreed at G0.

- Extend is capped at one use, for a maximum of 60 days, with a written statement of what will be different. A second extension is a Stop.

THE FRAMEWORK

Must-pass criteria — any failure blocks a go

| # | Criterion | Evidence | Owner |
| --- | --- | --- | --- |
| 1 | No unremediated borrower-impacting defect attributable to the studio workflow | Defect log with resolution status | QC |
| 2 | False clear rate no worse than baseline | Comparison log with n and confidence | QC |
| 3 | Compliance sign-off for continued production use | Written sign-off | Compliance |
| 4 | Model risk validation requirements satisfied to the tier agreed at G0 | Validation memo | Model Risk |
| 5 | Adverse-action articulability demonstrated for any Jazz-influenced denial | Worked examples | Compliance |
| 6 | No adverse fair lending pattern in the live cohort | Outcome analysis by protected class | Compliance |
| 7 | Zero unresolved security or data incidents | InfoSec confirmation | InfoSec |
| 8 | Vendor viability and contract terms acceptable at scale | Third-party risk assessment | Third-Party Risk |

Weighted scorecard — applied only after all must-pass criteria clear

| Dimension | Weight | Scored on | Score 1–5 |
| --- | --- | --- | --- |
| Labor value | 25% | Net touch-time reduction per loan against threshold |  |
| Quality value | 25% | Condition recall and recognition accuracy against threshold |  |
| Cycle-time value | 15% | Decision turn time in the live period against threshold |  |
| Economics | 15% | Net cost per loan and payback period at scale volume |  |
| Operational fit | 10% | Can operations absorb this without heroics? |  |
| Team capability | 5% | Can we tune and operate Jazz without JazzX in the room? |  |
| Scale readiness | 5% | Is the path from slice to portfolio credible and costed? |  |

Weighted score ≥ 3.5 supports Scale; 2.5–3.5 indicates Narrow or Extend; < 2.5 indicates Stop.

The four outcomes and what each triggers

| Outcome | When | Pre-committed consequence |
| --- | --- | --- |
| Scale | All must-pass clear; weighted ≥ 3.5 | Scale budget released to the pre-agreed figure Program team stood up within 30 days Next loan-type wave selected Studio converts to a permanent capability |
| Narrow | Must-pass clear; value concentrated in part of the slice | Production use continues only where value was proven Contract right-sized to the narrower scope Re-decision date set within 6 months |
| Extend | Evidence genuinely inconclusive, not disappointing | One extension only, maximum 60 days Written statement of what will be different Incremental funding only Second extension is not available |
| Stop | Any must-pass fails, or weighted < 2.5 | Production use ends on a defined date Contract exit and data return executed per SOW Findings written up and published internally Team returns to BAU with recognition |

Decision hygiene

- Evidence pack circulated 48 hours before the decision meeting; no new material introduced in the room

- Studio Lead presents and answers questions but does not vote — the builder does not grade the build

- JazzX is not present and does not see the evidence pack before the decision

- Dissent is recorded by name in the decision record, whatever the outcome

- The decision is minuted the same day and communicated to all staff within one week

- A Stop is written up and circulated as a legitimate, valuable outcome — a studio that cannot produce a no-go was never producing evidence

ARTIFACTS & TEMPLATES

Decision record — completed in the G4 meeting

| Field | Entry |
| --- | --- |
| Date and attendees |  |
| Must-pass results (8 of 8?) |  |
| Weighted score |  |
| Outcome (Scale / Narrow / Extend / Stop) |  |
| Rationale in three sentences |  |
| Dissent recorded (by name) |  |
| Consequence triggered |  |
| Next review date |  |
| Sponsor signature |  |

Pre-commitment — agreed at G0, before anyone is invested in the answer

| If the outcome is | We have already agreed to |
| --- | --- |
| Scale | A scale budget envelope of $___ and a named program owner |
| Narrow | A contract structure that permits a reduced scope without penalty |
| Extend | An incremental funding limit of $___ and a hard stop date |
| Stop | Contract exit terms, data return within ___ days, and no reputational cost to the team |

If the Stop row cannot be filled in at G0, the organisation is not running a studio — it is running a rollout with a pilot label.

CADENCE

| When | What happens | Output |
| --- | --- | --- |
| At G0 | Criteria drafted; pre-commitments agreed and funded | Draft criteria |
| Before G2 | Criteria and thresholds signed by the Sponsor, dated | Signed decision rule |
| At G3 | Dry run of the decision against interim evidence | Gaps in evidence identified with time to fix |
| G4 − 48h | Evidence pack circulated | Pack issued |
| At G4 | Decision made, recorded, consequence triggered | Signed decision record |
| G4 + 7 days | Outcome communicated to all staff | Closing communication |

DEFINITION OF DONE

- Criteria signed and dated before Gate 2 evidence was available

- All four outcomes pre-costed and pre-agreed at G0, including Stop

- Every must-pass criterion has a named owner and a named evidence artifact

- Decision recorded with rationale and any dissent, same day

- Consequence actually triggered within the committed timeframe

RISKS & ESCALATION

| Risk | Mitigation | Escalates to |
| --- | --- | --- |
| Criteria are softened once results are visible | Signed and dated in advance, held by Finance; amendment requires a recorded Steering decision before evidence review | Executive Sponsor |
| Sunk cost drives a go despite a failed must-pass | Must-pass criteria are absolute by charter; control functions hold a block right | CRO |
| Extend used repeatedly, creating an indefinite pilot | One extension, 60 days maximum, written difference statement required | Steering Committee |
| Evidence pack arrives in the room and cannot be scrutinised | 48-hour rule; no new material admitted in the meeting | Studio Lead |
| A no-go is treated as a team failure and nobody says it | Stop is pre-framed as a valid outcome; recognition committed regardless of result | Executive Sponsor |
| Vendor pressure applied late in the decision window | JazzX excluded from the decision and from the evidence pack; commercial conversations paused during G4 week | Executive Sponsor |