TECHNOLOGY — DEPLOY TECHNOLOGY CHANGES  │  ONE-PAGER 22

Minimum-Change Deployment to Production

Every change we make is permanent if the answer at Day 90 is no.

PURPOSE

To define how the studio reaches production with the smallest possible permanent footprint. The studio needs real loans, which means real production data, which means real integration — while simultaneously needing to leave almost nothing behind if the Gate 4 answer is no. This document resolves that tension deliberately rather than letting engineering convenience resolve it by accident.

OWNER & RACI

| Role | Who (fill in at G0) | R / A / C / I |
| --- | --- | --- |
| IT / Engineering lead |  | A — owns the deployment and its footprint |
| Enterprise architecture |  | C — coupling and target-state fit |
| InfoSec |  | A — production data access approval |
| Studio Lead |  | R — holds the minimum-change discipline |
| Steering Committee |  | A — approves any exception |
| Head of Operations |  | C — support model and incident impact |

DECISIONS THIS DOCUMENT MAKES

- The governing test for every proposed change is: would we keep this if Jazz went away tomorrow? Yes means build it; no means find the smallest reversible version.

- The studio deploys additively. No changes to the LOS schema, no changes to the credit decision path, no new system of record, no modification of existing workflow logic.

- Production access is read-only and narrowly scoped, which is what allows real-loan evidence without a production-grade write integration.

- Every change carries a stated removal cost and removal path, recorded before it is built, so Gate 4 knows the stranded cost of a no-go.

- Production-grade hardening is explicitly deferred to the scale phase. The studio is not a soft launch and should not be engineered as one.

THE FRAMEWORK

The three tiers of change

| Tier | Meaning | Approval | Examples |
| --- | --- | --- | --- |
| Configure | Existing capability, new settings. Reversible in minutes | IT lead | Cohort tag on existing fields Entitlements for studio users Monitoring and alert rules |
| Build — no-regret | New work we would keep regardless of the Jazz outcome | IT lead | Document capture quality improvements Event instrumentation for the baseline Data quality remediation Document taxonomy standardisation |
| Build — Jazz-specific | New work that is worthless if we stop | Steering, by exception only | The trigger and extraction path Any write-back mechanism Jazz-specific monitoring |

Jazz-specific build is unavoidable — the studio cannot run without a trigger and an extraction path. The discipline is keeping that list short, reversible, and explicitly costed rather than allowing it to grow quietly.

Resolving the real-data tension

The studio needs production loans; minimum-change argues against production integration. These are reconciled by separating read access from write capability rather than by separating production from non-production.

- Read from production, write nowhere. A narrow, audited, read-only path carries the full evidentiary value of real loans while requiring none of the safeguards a write path demands.

- No synthetic or masked data for the primary cohort. Masking degrades documents in exactly the ways that break document recognition, and the resulting accuracy numbers would not transfer.

- A non-production environment for regression and testing. The holdout and regression runs (one-pager 16) do not need production; only the live cohort does.

- Blast radius of zero. If every studio component fails simultaneously, the standard workflow is unaffected. That property is what makes a lightweight support model defensible.

Deliberately not building during the studio

Publishing this list is what keeps the footprint small. Each item is a legitimate scale-phase requirement, deferred rather than rejected.

- High availability, failover, and production SLAs for the Jazz path

- LOS write-back and system-of-record automation (see one-pager 20)

- Auto-issuance of conditions to borrowers (see one-pager 21)

- Workflow redesign predicated on Jazz being present

- Self-service onboarding and user administration beyond the studio team

- Performance optimisation beyond the agreed latency target

- Integration with pricing, marketing, servicing, or post-close systems

- Bulk historical reprocessing beyond the holdout and regression sets

Support model — define what "broken" means

The studio is not production-critical, and pretending otherwise imports a support burden the value does not yet justify. Say so explicitly, so that when something breaks at 6pm the response is proportionate and pre-agreed.

| Failure | Impact | Response |
| --- | --- | --- |
| Jazz unavailable | Studio loans process normally without comparison data | Next business day; affected loans flagged for exclusion |
| Trigger failing | Cohort under-fills | Same business day — sample is at risk |
| Extraction degraded (partial documents) | Silent quality corruption | Immediate — this is the one that misleads rather than merely stopping |
| MU read failing | Clearing use case unavailable | Next business day |
| Any borrower-facing impact | Sev 1 per one-pager 02 | Immediate; studio pauses by default |

Degraded extraction outranks total failure. An outage is visible and self-correcting; partial data quietly produces wrong evidence.

ARTIFACTS & TEMPLATES

Change register — every change recorded before it is built

| Change | Tier | Keep if Jazz goes away? | Removal path | Removal cost |
| --- | --- | --- | --- | --- |
|  | Config / No-regret / Jazz-specific | Yes / No |  |  |

Totalled at Day 80 and carried into the Gate 4 pack as the stranded cost of a no-go — a number the decision is entitled to know.

Minimum viable monitoring

| Signal | Alerts when | Owner |
| --- | --- | --- |
| Trigger send success rate | Below 99% over a day | IT |
| Extraction reconciliation exceptions | Any mismatch in page or field count | IT |
| Time from trigger to Jazz output | Beyond the agreed latency target | IT |
| Cohort fill rate vs. plan | Weekly shortfall against the sample trajectory | Studio Lead |
| Auth and credential expiry | 14 days before expiry | IT |
| Any write attempt (should be zero) | Immediately, always | InfoSec |

The last row is a tripwire, not a metric. During shadow it should never fire, and if it does, the studio pauses.

CADENCE

| When | What happens | Output |
| --- | --- | --- |
| Pre-G0 | Change register populated; production read access approved | Approved footprint |
| Pre-G0 | Deployment executed; blast radius verified by test | Working studio path |
| Weekly | Change register reviewed — anything added without approval? | Footprint control |
| Weekly | Monitoring signals reviewed in the feedback loop | Operational health |
| Day 80 | Removal cost totalled for the Gate 4 pack | Stranded-cost figure |
| Post-G4 | Either hardening begins, or removal executes to the recorded path | Scale or clean exit |

DEFINITION OF DONE

- Zero changes to the LOS schema, the credit decision path, or existing workflow logic

- Production access read-only, narrowly scoped, and audited

- Blast radius verified by test — studio failure does not affect the standard workflow

- Every change in the register with a removal path and a costed removal

- The not-building list published and enforced

- Removal cost presented at G4 as an input to the decision

RISKS & ESCALATION

| Risk | Mitigation | Escalates to |
| --- | --- | --- |
| Minimum change erodes as convenient additions accumulate | Change register reviewed weekly; Jazz-specific build requires Steering approval by exception | IT lead |
| Studio engineered as a soft launch and acquires production obligations | Support model and non-goals stated at G0; the not-building list is published | Head of Operations |
| Read-only intent not enforced technically | Write attempts monitored as a tripwire that pauses the studio; permissions grant read only | InfoSec |
| Degraded extraction goes unnoticed and corrupts evidence | Reconciliation exceptions alert on any mismatch; ranked above total outage in the support model | IT lead |
| Stranded cost of a no-go is unknown at the decision | Removal cost recorded per change as it is built, totalled at Day 80 | Finance |
| Removal never happens after a no-go and the footprint persists | Removal path recorded before build; execution is a tracked post-G4 deliverable | IT lead |