EXECUTION — TUNE IN JAZZ  │  ONE-PAGER 15

Refining Prompts, Conditions & Document Recognition

The three tuning surfaces, who may change what, and how a change is proven.

PURPOSE

To define the mechanics of tuning: the three surfaces available, the workflow a change passes through, who is authorised to make each kind of change, and the evidence required before a change is considered verified. This is the most operationally detailed document in the pack because it is the work the studio does most often.

OWNER & RACI

| Role | Who (fill in at G0) | R / A / C / I |
| --- | --- | --- |
| Studio Lead |  | A — owns the tuning backlog and cadence |
| JazzX engineer |  | R — implements, then enables us to implement |
| Senior underwriter |  | A — sole authority on whether an output is correct |
| Data analyst |  | R — regression and effect measurement |
| Compliance liaison |  | C — approves borrower-affecting changes |

DECISIONS THIS DOCUMENT MAKES

- The senior underwriter is the sole arbiter of correctness. Not the vendor, not the Studio Lead. Ground truth is a credit judgement.

- One substantive change per surface per cycle, so effects remain attributable.

- Every change runs against the regression set before shipping — a held-back set of loans previously handled correctly.

- A change is verified only after measurement on new loans, not on the loans that prompted it.

- Condition logic changes and anything affecting adverse-action reasoning require Compliance review before shipping.

THE FRAMEWORK

The three surfaces

| Surface | What you change | Typical failure it fixes | Risk of changing |
| --- | --- | --- | --- |
| Document recognition | Classification rules, templates, quality handling for a document type | Bank statement from a regional lender misclassified; scanned paystub not read | Low — narrow blast radius, easy to regression-test |
| Data extraction | Field mapping, extraction logic, validation and cross-check rules | YTD income pulled from the wrong column; multi-page document truncated | Medium — a field error propagates into calculations downstream |
| Prompts and condition logic | Instructions governing what Jazz evaluates, how it reasons, when it raises a condition | Over-conditioning on gift funds; missing a required VOE condition | High — directly affects borrower outcomes; always Compliance-reviewed |

Change workflow

- Observed — a difference is recorded in the comparison log during normal studio work.

- Triaged — categorised by surface, frequency and severity in the weekly loop.

- Root-caused — is this a prompt problem, a source data problem, a document quality problem, or a genuine limitation? Changing a prompt to fix bad source data makes things worse.

- Specified — the intended behaviour written down before anyone changes anything, in underwriting language.

- Built — implemented by JazzX early in the program, by our team from Day 46.

- Regression tested — run against the held-back set; any degradation blocks the ship.

- Reviewed — Compliance reviews if borrower-affecting.

- Shipped — deployed at the Thursday cycle with a version tag.

- Verified — measured on new loans the following week and marked verified, reverted, or refined.

Root-cause first — the discipline that saves the most time

When Jazz gets something wrong, the reflex is to change the prompt. Often the prompt is fine and something upstream is not. Diagnosing before tuning avoids a class of change that appears to work on the observed file and degrades everything else.

| If the failure is... | The fix is... | Not... |
| --- | --- | --- |
| A document type Jazz has not seen | Recognition training or template | A prompt change |
| The document is illegible or truncated | Upstream capture quality | Any tuning at all |
| The field exists but was read wrongly | Extraction mapping | A prompt change |
| The data is right but the judgement is wrong | Prompt or condition logic | Extraction changes |
| Our guideline is ambiguous | Fix the guideline, then the prompt | Encoding the ambiguity into Jazz |
| Genuine model limitation | Log as an accepted limitation; feed one-pager 17 | Endless tuning against a wall |

Prompt hygiene

- Prompts are version-controlled with an author, a date and a rationale — not edited in place

- Write in the underwriting language of your own guidelines, not in generic terms

- Encode the guideline reference so a change is traceable to a policy source

- Prefer explicit over clever; a prompt a new underwriter can read and verify is a prompt you can defend

- When a prompt grows past readability, split it rather than extending it

- Never encode a rule nobody can point to a guideline for — that is how undocumented credit policy is created

ARTIFACTS & TEMPLATES

Change record — one per change

| Field | Entry |
| --- | --- |
| Change ID, date, author |  |
| Surface | Recognition / extraction / prompt / condition logic |
| Triggered by | Comparison log entries — list loan IDs |
| Root cause |  |
| Intended behaviour change | In underwriting language |
| Guideline reference |  |
| Regression result | Pass / fail, with any degradation noted |
| Compliance reviewed | Yes / no / not applicable, with reviewer |
| Shipped version and date |  |
| Effect measured | Metric, before, after, n |
| Status | Verified / reverted / refined |

Change authority

| Change type | May be made by | Requires |
| --- | --- | --- |
| Document recognition | Studio (from Day 46) | Regression pass |
| Data extraction mapping | Studio (from Day 46) | Regression pass + underwriter confirmation |
| Prompt refinement, no outcome change | Studio with JazzX | Regression pass + underwriter sign-off |
| Condition logic | Studio Lead + senior underwriter | Compliance review before ship |
| Anything affecting adverse-action reasoning | Studio Lead | Compliance review + Model Risk notification |
| Anything expanding the data sent to Jazz | Not the studio | InfoSec + Steering |

CADENCE

| When | What happens | Output |
| --- | --- | --- |
| Monday | Backlog triage; week's changes specified | Change specifications |
| Tue–Wed | Build and regression test | Regression results |
| Wednesday | Change freeze; Compliance review where required | Approved change set |
| Thursday | Ship with version tag; review in the weekly loop | Deployed version |
| Following week | Effect measured on new loans | Verified / reverted / refined |
| At gates | Cumulative change history and net effect presented | Improvement log |

DEFINITION OF DONE

- Every change has a record with root cause, regression result and measured effect

- Regression set run on every cycle with no unexplained degradation shipped

- Compliance reviewed every borrower-affecting change before it shipped

- Prompts version-controlled with author, date, rationale and guideline reference

- Studio team making changes independently from Day 46

RISKS & ESCALATION

| Risk | Mitigation | Escalates to |
| --- | --- | --- |
| Prompt changed to fix what is actually a data quality problem | Root-cause step is mandatory before specification | Studio Lead |
| Regression set degrades silently over many small changes | Full regression every cycle; results reviewed in the weekly loop | Data analyst |
| Undocumented credit policy created inside prompts | Guideline reference required on every condition-logic change; Compliance review | Compliance |
| Vendor makes changes outside the cycle | Change control agreed in the SOW; version tag on every studio loan reveals drift | Studio Lead |
| Tuning optimises the metric rather than the outcome | Senior underwriter is sole arbiter of correctness; false clear rate guards the trade-off | Senior underwriter |